<Group 06> – <Coding Discussion>

**80 MINUTES OF MEETING**

**<08-12-2022>**

**Agenda**

* Implementation of Coding
* Prepared SRS, Documentation
* Prepared HLD , LLD

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| **Design** | 1. Swetha reddy M 2. Usenbi S | **05-01-2023** |
| **Coding** | 1. Preethu S 2. Soundarya | **07 -01-2023** |
| **Testing** | 1. Jyothi B 2. Usenbi S | **09-01-2023** |
| **Documentation** | 1. Swetha reddy M 2. Soundarya | **10-01-2023** |
| **Sprint Demo** | 1. Preethu S 2. Soundarya | **12-01-2023** |